OorjaMan Flagship
End-to-End Project Costing

All third-party & platform costs · Supabase scale-up · 14 July 2026

This document lists every paid (or soon-to-be-paid) service used to build, host, distribute, and operate OorjaMan — mobile apps, web portals, marketing site, Supabase backend, maps, OTP/SMS, stores, and CI. It includes Supabase plan comparison and scale-up scenarios for production growth.

Important: Figures are planning estimates in USD (with approximate INR at ₹85/USD). Vendor list prices change; confirm on each provider’s pricing page before committing budget. Taxes (GST/VAT), FX fees, and promotions are not included.

# Table of contents

1. Executive cost summary

2. What we pay for today vs later

3. Supabase — plans, meters, and scale-up

4. Hosting — Vercel & GoDaddy

5. Mobile — Expo EAS, Apple, Google Play

6. Auth OTP / SMS & messaging

7. Google Maps Platform

8. Payments gateway (future)

9. Domains, email & misc ops

10. One-time setup costs

11. Monthly run-rate by phase (scenarios)

12. Annual budget roll-up

13. Cost drivers & optimisation tips

14. Appendix — env vars & source links

# 1. Executive cost summary

OorjaMan is a Supabase-centric product. Backend costs grow with MAUs, database size, egress, storage photos, Edge Function invocations, and Realtime. Client hosting (Vercel/GoDaddy) and store accounts are comparatively fixed; mobile cloud builds (EAS) and SMS/OTP are usage-sensitive.

| Phase | USD / month (approx) | INR / month (approx) | What it covers |
| --- | --- | --- | --- |
| Today — UAT / internal QA | $0 – $30 | ≈ ₹0 – ≈ ₹2,550 | Supabase Free/UAT, Vercel Hobby, free EAS, dummy auth, optional Maps |
| Launch — Prod soft live | $80 – $200 | ≈ ₹6,800 – ≈ ₹17,000 | Supabase Pro (×1–2 projects), Domain/hosting, Apple annual prorate, EAS Starter, light SMS |
| Scale — growth | $250 – $800+ | ≈ ₹21,250 – ≈ ₹68,000+ | Larger Supabase compute + overages, EAS Production, OTP volume, Maps, payment fees |
| Compliance / enterprise | $600 – custom | ≈ ₹51,000+ | Supabase Team ($599) or Enterprise; dedicated support/SLAs |

Two Supabase projects (UAT + Prod) means two compute bills when both are on Pro. See Section 3 for detailed meters.

# 2. What we pay for today vs later

| Service | Status now | Billed today? | When cost starts |
| --- | --- | --- | --- |
| Supabase UAT | Active | Usually Free tier | Upgrade to Pro before prod-like load or to avoid pause |
| Supabase Prod | Planned | No | Create project + Pro (recommended) at GoDaddy/store launch |
| Vercel (3 portals) | Active UAT | Hobby / free typical | Pro if team/limits needed; or move to GoDaddy |
| GoDaddy web | Planned | Domain + hosting when bought | Marketing + prod portal hosts |
| Expo EAS | UAT builds | Free tier often enough | Starter/Production when build volume grows |
| Apple Developer | Not started | No | $99/yr before TestFlight/App Store |
| Google Play | Not started | No | $25 one-time before Play Store |
| Google Maps | Optional | No until key enabled | When customer-app native maps ship |
| Auth SMS (Twilio etc.) | Dummy auth on UAT | No | When real phone OTP enabled in prod |
| Payment gateway | Dummy payments | No | When Razorpay/Stripe (or similar) integrated |
| Business email / DNS | Varies | Per provider | Anytime for ops@ / support@ mailboxes |

# 3. Supabase — plans, meters, and scale-up

Source of truth for live numbers: https://supabase.com/pricing and https://supabase.com/docs/guides/platform/billing-on-supabase. OorjaMan uses Auth, Postgres + RLS, Realtime, Storage, Edge Functions, and (optionally) cron/pg_net. Quotas below are organisation-shared for many meters; database disk and compute are per project.

## 3.1 Plan comparison

| Plan | Base / month | Best for OorjaMan | Key limits included |
| --- | --- | --- | --- |
| Free | $0 | UAT / prototyping only | 2 active projects, 500 MB DB/project, 50k MAU, 5 GB egress, 1 GB file storage, 500k Edge invocations, 200 Realtime peak connections — projects pause after ~1 week idle |
| Pro | $25 / org | Production (recommended at launch) | 100k MAU, 8 GB disk/project, 250 GB egress, 100 GB file storage, 2M Edge invocations, 5M Realtime messages, 500 peak connections; ~$10 compute credit (covers 1 Micro instance); daily backups (7 days) |
| Team | $599 / org | SOC2 / SSO / priority support | Same usage model as Pro + compliance & team features |
| Enterprise | Custom | High traffic / custom SLA | Negotiated quotas, dedicated support |

## 3.2 Usage meters & overage rates (Pro / Team)

| Meter | Included (Pro/Team) | Overage (approx) | OorjaMan impact |
| --- | --- | --- | --- |
| Monthly Active Users (Auth) | 100,000 | $0.00325 / MAU | Customers + partners + vendors + admins who log in |
| Database disk (per project) | 8 GB | $0.125 / GB-mo | bookings, photos metadata, notifications, support chat |
| Egress (uncached) | 250 GB | $0.09 / GB | API + Realtime + Storage downloads |
| Cached egress | 250 GB | $0.03 / GB | CDN / Smart CDN storage traffic |
| File storage | 100 GB | $0.0213 / GB-mo | site photos, job-photos, vendor docs, support attachments |
| Edge Function invocations | 2 million | $2 / million | push drain, notification queue, vendor intake, overdue scan |
| Realtime messages | 5 million | $2.50 / million | booking live updates, chat, notification bells |
| Realtime peak connections | 500 | $10 / 1,000 | Concurrent open apps/browsers |
| Image transforms (optional) | 100 origins | $5 / 1,000 | Only if we enable Storage image transforms |
| Extra compute (Small+) | Credit ≈ Micro | From ~$15–$60+/mo/instance | CPU for heavier queries & concurrent jobs |
| PITR / log drains (optional) | — | e.g. ~$100/mo PITR tier; ~$60/drain | Stronger disaster recovery / observability |

## 3.3 Two-project model (UAT + Prod)

Today: one UAT project serves local, Vercel portals, and UAT mobile.

Target: separate Prod project — same migrations, isolated data (see SUPABASE-UAT-PROD.md).

If both are on Pro under one org: base subscription is per organisation ($25), but each project’s Micro compute after free credit and disk usage are billed separately.

Practical launch budget: keep UAT on Free (accept pause risk) OR Pro; Prod always on Pro minimum.

Rough dual-project Pro baseline: ~$25 org + ~$10 second Micro (after one credit used) ≈ $35–$50 / month before overages.

## 3.4 Scale-up scenarios (production project)

Illustrative monthly Supabase spend for the Prod project only. Assumes Pro org base allocated to Prod; overages as listed. Not a quote — for planning conversations.

| Stage | Approx users / activity | Example usage assumptions | Est. USD / mo | Est. INR / mo |
| --- | --- | --- | --- | --- |
| S0 Soft launch | < 5k MAU | Micro compute, <8 GB DB, <50 GB egress, <20 GB photos | $25 – $40 | ≈ ₹2,125 – ≈ ₹3,400 |
| S1 City launch | 10–30k MAU | Micro/Small compute, 8–15 GB DB, 100–200 GB egress, 40–80 GB storage | $40 – $90 | ≈ ₹3,400 – ≈ ₹7,650 |
| S2 Multi-city | 50–100k MAU | Small compute, 15–30 GB DB, near MAU included limit, 250–400 GB egress, 100–150 GB photos, Edge + Realtime near included | $90 – $200 | ≈ ₹7,650 – ≈ ₹17,000 |
| S3 Growth | 150–300k MAU | MAU overage (e.g. 200k → ~$325 overage), larger disk, egress overages, Medium compute, heavy Realtime (job tracking + chat) | $400 – $900+ | ≈ ₹34,000 – ≈ ₹76,500+ |
| S4 Enterprise ops | 500k+ / compliance | Team plan or Enterprise, dedicated compute, PITR, log drains, negotiated egress | $600 – custom | ≈ ₹51,000+ |

## 3.5 Worked MAU overage example

Included on Pro: 100,000 MAU.

At 200,000 MAU: overage = 100,000 × $0.00325 = $325 / month on Auth alone.

Add compute upgrade + photo storage growth + egress for map/photo downloads to estimate total backend bill.

## 3.6 OorjaMan-specific cost drivers on Supabase

| Feature area | What grows cost | Mitigation |
| --- | --- | --- |
| Customer site photos + job photos | Storage GB + egress downloads | Compress images; prefer signed URLs; avoid public listing |
| Booking Realtime + chat | Realtime messages & connections | Narrow channel filters; disconnect on background |
| Push outbox edge drains | Edge invocations (cron ~1–5 min) | Batch drain; backoff when empty |
| process-notification-events | Edge invocations + external SMS/email | Demo mode off only when providers live |
| Vendor intake documents | Storage + admin download egress | Size limits on uploads |
| Analytics views (admin) | DB CPU / compute size | Cache dashboards; avoid polling every second |
| Seed / QA scripts | Needless MAU & storage on UAT | Keep UAT data modest; purge regularly |

# 4. Hosting — Vercel & GoDaddy

## 4.1 Vercel (UAT portals today)

| Item | Typical cost | Notes |
| --- | --- | --- |
| Hobby (personal) | $0 | Fine for internal QA; limited collaboration / commercial use rules |
| Pro | ~$20 / user / month | If team seats or commercial Hobby limits apply |
| Three projects (admin/vendor/support) | Included in plan | Static Vite SPAs — bandwidth usually low vs Supabase |
| Build minutes | Plan quota | Redeploys on every env change — keep preview deploys intentional |

## 4.2 GoDaddy (target web hosting)

| Item | Typical cost (indicative) | Notes |
| --- | --- | --- |
| Domain oorjaman.com | $10 – $20 / year (+ renewals) | Registrar dependent |
| Hosting plan (cPanel / Wordpress-class) | $5 – $30 / month | Static file hosting for Next out/ + Vite dist/ |
| SSL | Often included | HTTPS required on all 8 hostnames (prod + UAT) |
| 8 document roots (4 prod + 4 UAT) | Usually same plan | See DEPLOYMENT.md host matrix |

Path: keep Vercel for UAT until GoDaddy DNS + hosts are ready, then migrate to reduce overlapping hosting spend.

# 5. Mobile — Expo EAS, Apple, Google Play

## 5.1 Expo Application Services (EAS)

| Plan | USD / month | Build credit (approx) | When to use |
| --- | --- | --- | --- |
| Free | $0 | Limited free Android + iOS builds | UAT occasional builds |
| Starter | ~$19 + usage | ~$45 credit | Regular UAT/prod builds |
| Production | ~$199 + usage | ~$225 credit | High build volume / more concurrency |
| Enterprise | Custom | From ~$1,000 credit | Large org / SLA |

| Build type (beyond credit) | Approx fee | OorjaMan note |
| --- | --- | --- |
| Android medium | ~$1 | customer + technician UAT/prod APK/AAB |
| Android large | ~$2 | When profile uses large worker |
| iOS medium | ~$2 | Requires Apple Developer account |
| iOS large | ~$4 | Heavier native builds |

Two apps × (UAT + Prod) = up to 4 bundle IDs → more credentials & rebuilds.

Local UAT APK (`android:apk:uat:*`) avoids EAS build charges for Android QA.

EAS Update (OTA) has separate MAU/bandwidth quotas if used — optional today.

## 5.2 Apple Developer Program

| Item | Cost | Cadence |
| --- | --- | --- |
| Apple Developer Program | $99 USD | Per year (individual or org) |
| TestFlight | Included | After enrollment |
| APNs push credentials | Included | Wired via EAS credentials |

## 5.3 Google Play Console

| Item | Cost | Cadence |
| --- | --- | --- |
| Play Console registration | $25 USD | One-time |
| Store listing / updates | $0 | Per app (customer + partner) |

# 6. Auth OTP / SMS & messaging

UAT uses dummy auth (OTP 123456) — $0 SMS. Production needs real Phone and/or Email OTP via Supabase Auth providers (e.g. Twilio).

| Channel | Typical unit cost | Planning note |
| --- | --- | --- |
| SMS OTP (India-bound, Twilio-class) | ~$0.02 – $0.09 / segment | Confirm current India rates; DLT registration may apply |
| WhatsApp Business API (future notify) | Per conversation / template | If notification_events sends WhatsApp live |
| Transactional email (SendGrid/Resend/etc.) | $0 – $20+/mo starter | process-notification-events when leaving demo mode |
| Supabase bundled Auth SMS (if available) | Per plan/docs | Check dashboard quotas before choosing BYO Twilio |

Example: 10,000 OTP SMS / month × $0.05 ≈ $500 / month — often the largest variable after Supabase at scale.

Prefer email OTP for vendors/admins where acceptable to cut SMS spend.

Rate-limit OTP requests in app + Auth settings to block abuse.

# 7. Google Maps Platform

| Item | Notes |
| --- | --- |
| APIs used | Maps SDK Android, Maps SDK iOS, Maps Static API (site photo stamp fallback) |
| Billing | Google Cloud billing account required; free monthly thresholds vary by SKU/tier |
| Without a key | OSM fallback stamps + browser links — $0 for QA |
| UAT vs Prod | Separate restricted API keys per package (*.uat vs prod) |
| Budget alert | Set Cloud Console budget alerts before enabling in store builds |

Early launch expectation: low tens of USD/month if map loads stay modest; spikes come from high booking-track map usage and static map stamp generation.

# 8. Payments gateway (future)

Today: simulated/dummy payments in @oorjaman/api — $0 gateway fees. When integrating (e.g. Razorpay for India):

| Cost type | Typical model | Planning note |
| --- | --- | --- |
| Payment gateway MDR | ~1–2% + fixed fee / success | Dominant take rate on GMV |
| Failed / refund ops | Gateway + ops time | Model partial refunds for AMC wallets |
| Settlement float | T+N banking | Cashflow, not SaaS bill |
| PCI / compliance | Usually handled by gateway | Avoid storing card data in Supabase |

# 9. Domains, email & misc ops

| Item | Typical cost | Notes |
| --- | --- | --- |
| Business email (Google Workspace / Microsoft 365) | $6 – $12 / user / month | ops@, support@, finance@ |
| DNS / CDN extras | $0 – $20 / month | Usually with GoDaddy/Vercel |
| GitHub (private repos) | $0 – $4+ / user | Org need-dependent |
| CI overage (GitHub Actions) | Usually free quota fine | typecheck + knip today |
| Monitoring / error tracking (optional Sentry) | $0 – $26+ / month | Add when store traffic lives |
| Design / brand print tools | Sunk / existing | brand:print uses local scripts |

# 10. One-time setup costs

| Item | USD | INR (approx) | When |
| --- | --- | --- | --- |
| Google Play Console | $25 | ≈ ₹2,125 | Before Play store listing |
| Apple Developer (first year) | $99 | ≈ ₹8,415 | Before TestFlight / App Store |
| Domain registration (first year) | ~$15 | ≈ ₹1,275 | If not already owned |
| Legal / privacy policy drafting | Variable | Variable | Store listing requirements |
| DLT / SMS sender registration (India) | Variable | Variable | Before production OTP SMS |
| Payment gateway KYC / activation | $0 typical | — | Before live collections |

# 11. Monthly run-rate by phase (scenarios)

Bundled illustrative totals (ex-GST). Use as budget bands, not invoices.

## 11.1 Phase A — Current UAT (as of this doc)

| Line item | USD / mo | Notes |
| --- | --- | --- |
| Supabase UAT | $0 | Free tier (watch pause + limits) |
| Vercel Hobby × 3 portals | $0 | Internal QA |
| EAS Free | $0 | Or local APK scripts |
| Dummy auth / no Maps key | $0 |  |
| Total | $0 – $25 | Room for accidental Pro upgrade or Maps trial |

## 11.2 Phase B — Production launch (first cities)

| Line item | USD / mo | Notes |
| --- | --- | --- |
| Supabase Pro (Prod) + light overages | $25 – $60 | Keep UAT Free or cheap |
| GoDaddy hosting + domain (amortised) | $10 – $25 | Or keep Vercel Pro briefly |
| EAS Starter | $19 – $45 | Depending on rebuild frequency |
| Apple (amortised $99/12) | ~$8 | Plus Play one-time already paid |
| Maps | $0 – $30 | If enabled |
| OTP SMS (low volume) | $20 – $100 | Biggest uncertainty |
| Email / Workspace (2–3 seats) | $12 – $36 |  |
| Total | ~$95 – $300 | Aim to trim SMS + EAS early |

## 11.3 Phase C — Scale (multi-city / high MAU)

| Line item | USD / mo | Notes |
| --- | --- | --- |
| Supabase (see S2–S3) | $150 – $700+ | MAU + compute + egress + photos |
| EAS Production | $199+ | If many CI builds |
| OTP / messaging | $200 – $2,000+ | Volume-driven |
| Maps | $50 – $200 | Map-heavy booking UX |
| Hosting + email + tools | $50 – $150 |  |
| Payment gateway MDR | % of GMV | Not a flat SaaS fee |
| Total (ex-MDR) | ~$650 – $3,000+ | Revisit Supabase Team if compliance needed |

# 12. Annual budget roll-up

| Phase | Low annual USD | High annual USD | Low INR | High INR |
| --- | --- | --- | --- | --- |
| A — UAT year | $0 | $500 | ≈ ₹0 | ≈ ₹42,500 |
| B — Launch year | $1,500 | $5,000 | ≈ ₹127,500 | ≈ ₹425,000 |
| C — Scale year | $8,000 | $40,000+ | ≈ ₹680,000 | ≈ ₹3,400,000+ |

Add Apple $99 renewals, domain renewals, and any one-time legal/SMS registration into the first launch year. MDR on payments sits on top of GMV and is excluded here.

# 13. Cost drivers & optimisation tips

Prefer local Android UAT APKs to save EAS minutes during QA.

Keep dummy auth on UAT forever; never burn SMS on seed users.

Compress and resize site/job photos before upload.

Monitor Supabase Dashboard → Reports weekly in the first prod month.

Set spend caps / budget alerts on Google Cloud and Supabase.

Delay Supabase Team ($599) until compliance actually requires it.

Consolidate portals on GoDaddy when ready to drop Vercel spend.

Email OTP for admin/vendor/support reduces SMS cost vs phone for staff roles.

Avoid enabling Storage image transforms or PITR until there is a clear need.

Two apps (customer + partner) roughly doubles store & build effort — batch releases.

# 14. Appendix — env vars & source links

## 14.1 Related project docs

project-docs/BILLING.md — service onboarding checklist

project-docs/DEPLOYMENT.md — PROD vs UAT matrix

project-docs/ENVIRONMENT.md — env var placement

project-docs/SUPABASE-UAT-PROD.md — dual project workflow

project-docs/VERCEL.md — portal hosting

project-docs/OorjaMan-Architecture.docx — system architecture

## 14.2 Pricing pages to re-check

https://supabase.com/pricing

https://expo.dev/pricing

https://vercel.com/pricing

https://cloud.google.com/maps-platform/pricing

https://www.twilio.com/en-us/sms/pricing

https://developer.apple.com/support/compare-memberships/

https://play.google.com/console/about/

## 14.3 Document maintenance

Generated on 2026-07-14 by scripts/generate-costing-doc.py. INR column uses ≈ ₹85 per USD for illustration. Regenerate with: npm run docs:costing